PROJECT PROPOSAL

Hospital Management System (HMS)

A Web-Based System for Centralised Hospital Operations Management

Prepared by: Sanduni

BSc (Hons) in Computer Science — 3rd Year

CINEC Campus

August 2026

Based on the Hospital Management System (HMS) Software Specification Document

# Table of Contents

1. Introduction	3

2. Project Overview	3

3. Methodology	4

4. Tools and Technologies	4

5. Project Timeline (10 Weeks)	5

6. Functional Requirements	6

7. Non-Functional Requirements	6

8. Expected Benefits	7

9. Conclusion	7

# 1. Introduction

## 1.1 Background

Hospitals rely on many manual and semi-automated processes to manage patient registration, appointments, medical records, laboratory tests, pharmacy stock and billing. As patient volumes grow, these disconnected, paper-based workflows become slow, error-prone and difficult to audit, which affects both operational efficiency and the quality of patient care.

## 1.2 Problem Statement

Hospital staff currently need to work across separate registers, spreadsheets and informal processes to register patients, schedule appointments, record diagnoses, track laboratory results, manage pharmacy stock and generate bills. This fragmentation causes duplicated data entry, delays, misplaced records and limited visibility for administrators and doctors into hospital-wide activity.

## 1.3 Purpose of This Proposal

This document proposes the design and development of a Hospital Management System (HMS): a centralised, web-based application that automates patient registration, appointment scheduling, electronic medical records, laboratory and pharmacy management, billing, staff management and reporting. It outlines the project overview, development methodology, tools, a 10-week timeline, and the functional and non-functional requirements that will guide the implementation, all aligned with the accompanying HMS Software Specification Document.

# 2. Project Overview

## 2.1 Objectives

- Design and develop a centralised system that automates core hospital operations.

- Provide role-based access for Administrators, Doctors, Nurses, Receptionists, Laboratory Staff, Pharmacists and Accountants.

- Digitise patient medical records to improve accuracy, accessibility and continuity of care.

- Streamline appointment scheduling, billing, pharmacy and laboratory workflows.

- Produce management reports that support faster, data-driven decision-making.

## 2.2 Scope

The proposed system will cover Patient Registration, Doctor Management, Appointment Scheduling, Electronic Medical Records, Laboratory Management, Pharmacy Management, Billing and Payments, Staff Management, and Reports and Analytics, delivered as a responsive web application within the 10-week project timeline described in Section 5.

## 2.3 Target Users

- Administrator — system configuration, user and access control, reporting

- Doctors — patient records, diagnoses, prescriptions, schedules

- Nurses & Receptionists — patient registration and appointment coordination

- Laboratory Staff — test requests, sample tracking and results

- Pharmacists — inventory, prescriptions and stock control

- Accountants — billing, invoicing and payment records

# 3. Methodology

The project will follow an Agile (iterative and incremental) development methodology. Agile is well suited to this project because the system has clearly separable modules (patient, appointment, EMR, laboratory, pharmacy, billing, staff, reporting) that can each be designed, built and tested in short cycles, with continuous feedback and adjustment throughout the 10-week timeline.

## 3.1 Development Phases

- Requirement Analysis — gather and confirm functional and non-functional requirements from the specification document.

- System Design — define the architecture, database schema and user interface wireframes.

- Implementation — build each module in short, iterative cycles, integrating regularly.

- Testing — unit, integration and system testing after each module and before deployment.

- Deployment & Documentation — deploy the system, prepare documentation and conduct final review.

## 3.2 System Architecture

The system will follow a four-layer architecture as defined in the specification: a Presentation Layer (user interface), an Application Layer (request handling), a Business Logic Layer (core processing rules) and a Database Layer (persistent storage), promoting separation of concerns, maintainability and scalability.

# 4. Tools and Technologies

The following tools and technologies are proposed for the design, development, testing and deployment of the system, aligned with the software requirements defined in the specification document.

| Category | Tools / Technologies |
| --- | --- |
| Front-End Development | • HTML5, CSS3, JavaScript for building responsive user interfaces |
| Back-End Development | • Node.js / PHP / Java (Spring Boot) — server-side application logic, as per the specification's software requirements |
| Database | • MySQL / PostgreSQL for storing patient, appointment, billing and other records |
| UI / UX Design | • Figma for wireframing and prototyping the dashboard, patient, appointment and billing screens |
| Version Control | • Git and GitHub for source control and collaboration |
| Development Environment | • Visual Studio Code, XAMPP/local server, Postman for API testing |
| Web/App Server | • Apache / Nginx / IIS |
| Project Management | • Trello / Notion / GitHub Projects for task tracking against the 10-week timeline |
| Documentation | • Microsoft Word / Google Docs for the specification, user manual and final report |

# 5. Project Timeline (10 Weeks)

The project will be completed over 10 weeks, moving from planning and design through iterative module development to integration, testing and final deployment.

| Week | Phase | Key Activities | Deliverable |
| --- | --- | --- | --- |
| 1 | Planning & Requirement Analysis | Study the problem domain, finalise functional and non-functional requirements, define project scope and objectives, set up project management board | Approved requirement specification & project plan |
| 2 | System Design | Design system architecture (presentation, application, business logic, database layers), design the database schema (ERD) for all modules, create wireframes and UI mockups in Figma | Architecture diagram, ERD, UI wireframes |
| 3 | Environment Setup & User Management | Set up repository (Git/GitHub), configure development environment, implement Login/Logout, password management, roles and role-based access control | Working authentication module |
| 4 | Patient Management Module | Build patient registration, update/search patient, view medical history and document upload features | Patient Management module |
| 5 | Doctor & Appointment Management | Implement doctor registration and scheduling, appointment booking, cancellation, rescheduling and status tracking | Doctor & Appointment modules |
| 6 | Electronic Medical Records & Laboratory | Develop diagnosis, prescription and treatment history features; build lab test requests, sample tracking and result entry | EMR & Laboratory modules |
| 7 | Pharmacy & Billing | Implement medicine inventory, stock and expiry monitoring, prescription processing; build billing, invoice generation and payment recording | Pharmacy & Billing modules |
| 8 | Staff Management & Reports | Build employee registration, attendance and leave records; implement dashboard and analytical reports (patient, revenue, pharmacy, lab, staff) | Staff module & Reports/Analytics dashboard |
| 9 | Integration, Testing & Security | Integrate all modules, perform unit/integration/system testing, fix bugs, apply security measures (encryption, session timeout, audit logs), test backup & recovery | Tested, integrated system |
| 10 | Deployment & Documentation | Deploy the system, prepare user manual and technical documentation, conduct user acceptance testing, deliver final presentation | Deployed system, final report & presentation |

# 6. Functional Requirements

The functional requirements below are drawn directly from the HMS Software Specification Document and define what the system must do for each module.

| Module | Functional Requirements |
| --- | --- |
| User Management | • Login and logout • Password management • User roles and access control |
| Patient Management | • Register patient • Update patient information • Search patient • View medical history • Upload documents |
| Doctor Management | • Add and update doctor details • Department assignment • Schedule management |
| Appointment Management | • Book, cancel and reschedule appointments • Appointment status tracking |
| Electronic Medical Records | • Record patient diagnosis and prescriptions • Maintain treatment history • Generate medical reports |
| Laboratory Management | • Test requests and sample collection • Result entry and report generation |
| Pharmacy Management | • Medicine inventory and stock management • Prescription processing • Expiry monitoring |
| Billing System | • Consultation, laboratory, pharmacy and admission charges • Invoice generation and payment recording |
| Staff Management | • Employee registration and attendance • Department assignment and leave records |
| Reports & Analytics | • Patient, appointment, revenue, pharmacy, laboratory and staff reports |

# 7. Non-Functional Requirements

The non-functional requirements define the quality attributes the system must satisfy, as outlined in the specification document.

| Category | Requirement |
| --- | --- |
| Performance | • Support multiple concurrent users • Fast response time for all transactions • Optimised database performance |
| Security | • Secure login and password encryption • Role-based access control • Audit logs for all critical actions • Automatic session timeout |
| Reliability | • Daily automated database backup • High availability of the system • Reliable data recovery support |
| Usability | • User-friendly, intuitive interface • Responsive design across devices • Easy navigation between modules |

# 8. Expected Benefits

- Faster patient registration and reduced administrative paperwork.

- Improved appointment management and reduced scheduling conflicts.

- Accurate, centralised billing across consultation, laboratory, pharmacy and admission charges.

- Better pharmacy inventory control and expiry monitoring.

- Secure, centralised electronic medical records with role-based access.

- Improved decision-making through consolidated reports and analytics.

# 9. Conclusion

The proposed Hospital Management System will centralise and automate the core operational and clinical workflows of a hospital, replacing fragmented manual processes with a secure, role-based, web application. Following the Agile methodology and the 10-week timeline outlined above, the project will deliver a fully functional system covering patient, appointment, medical records, laboratory, pharmacy, billing, staff and reporting modules, meeting the functional and non-functional requirements defined in the accompanying specification document.